# Planning Logic Document

# Project Name

Cafeteria Menu Display

# Agile Planning Logic

  - Agile Planning Overview

| Term | Description |
| --- | --- |
| Sprint | A fixed duration during which a set of project tasks are completed. |
| Epic | A large functional module of the project. |
| User Story | A functional requirement broken down from an epic. |
| Story Point | A measure of effort required to complete a user story (1, 2, 3, 5). |

  - Story Point Scale

| Story Points | Complexity |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Complex |

# Sprint Planning

- Sprint-1: Instance Setup & Data Model Creation

| User Story No | User Story | Story Points |
| --- | --- | --- |
| USN-1 | Set up development environment with Servicenow studio. | 2 |
| USN-2 | Create project folder structure and initialize Git repository | 1 |
| USN-3 | Design and create Users table in database | 2 |
| USN-4 | Design and create Categories table in database | 2 |

| USN-5 | Design and create Menu Items table in database | 3 |
| --- | --- | --- |

Total Story Points (Sprint-1)

### 2 + 1 + 2 + 2 + 3 = 10

- Sprint-2: Form Configuration & Number Maintenance

| User Story No | User Story | Story Points |
| --- | --- | --- |
| USN-6 | Create tables with basic routes and configurations | 2 |
| USN-7 | Implement admin login authentication with session management | 3 |
| USN-8 | Build API endpoints to fetch menu items from database | 2 |
| USN-9 | Build API endpoints to add new menu items | 3 |
| USN-10 | Build API endpoints to edit and delete menu items | 3 |
| USN-11 | Design admin panel show forms for menu management | 2 |

✓⬛ Total Story Points (Sprint-2)

### 2 + 3 + 2 + 3 + 3 + 2 = 15

- Sprint-3: Client Scripts & Automation Logic

| User Story No | User Story | Story Points |
| --- | --- | --- |
| USN-12 | Design customer display interface with servicenowdeveloper | 3 |
| USN-13 | Implement data from table fetch and render menu items | 2 |
| USN-14 | Add category-based filtering functionality | 2 |
| USN-15 | Implement auto-refresh every 5 minutes | 2 |
| USN-16 | Add dietary icons (Veg, Non-Veg, Vegan, Gluten- Free) | 3 |
| USN-17 | Implement "Today's Special" highlight feature | 2 |
| USN-18 | Add "Out of Stock" grayed-out display logic | 2 |

✓⬛ Total Story Points (Sprint-3)

### 3 + 2 + 2 + 2 + 3 + 2 + 2 = 16

⬛Z# TOTAL STORY POINTS

### Sprint Story Points

Sprint-1 10

Sprint-2 15

Sprint-3 16

⬛ Overall Total Story Points

### 10 + 15 + 16 = 41

½˙•7¸' /. VELOCITY CALCULATION

## Formula

Velocity = Total Story Points ÷ Number of Sprints

## Calculation

  - Total Story Points = 41

  - Number of Sprints = 3

✓⬛ Velocity

### Velocity = 41 ÷ 3 = 13.67 Story Points per Sprint

Cç'   Velocity Insight

The team’s average velocity is 14 story points per sprint, indicating a stable and consistent development pace across all sprints.

# Conclusion

The agile planning logic helped the team efficiently manage tasks, prioritize core features, and complete the Cafeteria Menu Display System within the given timeline while maintaining quality and functionality.